Towards Trustworthy Clinical NER

Knowledge Graph-Enhanced Local LLMs with Active Learning  —  Progress vs. Proposal Objectives  —  11 Aug 2026

OBJECTIVE-BY-OBJECTIVE STATUS

| Objective | Status | Evidence |
| --- | --- | --- |
| 1. Local LLM + Ontology Integration | Partial | DuckDB OMOP/Athena store live. GLiNER-BioMed extraction + 3-tier normalization (exact / synonym / SapBERT + fuzzy-typo) working end-to-end. Neo4j/Memgraph ingestion scripts still stubs. |
| 2. Neuro-Symbolic Prompting | Started | MoLLM ensemble (BioMistral-7B + OpenBioLLM-8B) built: confidence-gated routing, citation-fabrication guard, guideline retrieval. Proven catching a wrong-but-confident error other signals missed. Not yet wired into the main pipeline (single-note diagnostic only). |
| 3. Active Learning / Feedback Loop | Not started | No routing, HITL reviewer UI, or KG write-back logic exists yet. |
| 4. Dataset Repurposing + KG Embeddings | Re-scoped | Pivoted from weak-supervision classification data to DrivenData's gold-standard span+concept annotations — stronger evidence, needs explicit justification in the write-up. |
| 5. Evaluation & Cost-Benefit | Baseline: 0.079 IoU | Run on 25 official test-split notes: in-scope macro char-IoU 0.079 / weighted 0.095 — well below the weakest leaderboard baseline (0.23/0.22). Stage 1→2a→2b only, no Stage 3 yet; diagnostics show span recall (21%) is the dominant gap, not normalization. |

PROBLEMS SOLVED

- Deterministic, reproducible normalization: fixed a tiebreak bug that made repeated runs on the same note return different concept IDs — re-confirmed identical output across back-to-back runs. Directly supports the proposal's “white-box, traceable” claim.

- Citation-fabrication tested, not assumed: hypothesis that schema design caused hallucinated citations was tested and rejected (fabrication rate unchanged, 5/7) — confirms the symbolic verification guard is load-bearing, not the LLMs self-policing.

- Concrete failure mode fixed end-to-end: a misspelling (“spirnolactone”) that both ensemble models confidently resolved wrong was corrected by a new fuzzy-typo matching channel — before/after verified on the live models.

- Clinical-tuned extraction swapped in (GLiNER-BioMed replacing a general-domain placeholder) and offset provenance (“time machine” through abbreviation expansion) verified correct.

NOT YET SOLVED

- Stage 3 (MoLLM) is not integrated into the end-to-end pipeline — still a single-note diagnostic; no batch runner, no Stage 4 hand-off.

- KG ingestion (Memgraph SNOMED hierarchy, Athena/OMOP import, concept embeddings) are empty stubs — blocks Stage 3 querying at real scale.

- Objective 3 (Active Learning / HITL loop) has no code: no uncertainty routing, reviewer interface, or KG write-back.

- Stage 2b has no similarity threshold or domain filter on SapBERT fallback matches — confirmed producing confidently wrong labels (e.g. “lasix” → “Laslades”).

- 25-note benchmark run complete: in-scope macro/weighted char-IoU is 0.079/0.095, roughly 3–6× below every leaderboard entry. Full 68-note run and Stage 3 integration still needed before this is a fair comparison.

CHALLENGES FORESEEN

- Guideline coverage gap: only 8.53% of normalized entities currently retrieve any grounding rule — Stage 3 is mostly reasoning unaided until this closes, so the “grounded” claim is largely untested.

- Confidence is not yet a usable signal: logprob confidence is flat (ECE 0.75 on first real sample) and self-reported LLM confidence is a per-model constant, not per-record — auto-validate thresholds are currently unjustifiable numbers pending a real calibration set.

- Hardware ceiling: Tesla T4 already forced dropping one candidate model; vLLM servers must be restarted every session and two models must share GPU memory carefully.

- Timeline: the proposal's own top risk. Effort so far has polished the least distinctive part (extraction/normalization) while the thesis-defining parts — grounded prompting, active learning — remain undone.

- EC2 usage vs. the proposal's “local infrastructure only” privacy claim needs an explicit, documented resolution before it becomes a dissertation liability.

- Extraction coverage, not normalization, is the main blocker to a competitive benchmark score: on the 25-note run, 79% of gold spans have no overlapping prediction at all — closing that gap matters more than any Stage 2b/3 fix.

PATH TO OBJECTIVE 5 — EVALUATION & COST-BENEFIT

- Accuracy: official DrivenData character-IoU (macro + support-weighted) is implemented, verified, and now has a first real reading — 0.079/0.095 on 25 notes, Stage 1→2a→2b only. Concept-level precision/recall/F1 with note-level bootstrap CIs and a paired comparison against Clinical-T5 is designed (Evaluation_Criteria.md) but not yet coded — eval_suite.py is still 0 lines, though score_gold_recall.py already covers the core scoring logic it should be pointed at.

- Cost-benefit: deflection rate (% of extractions reaching the KG without human review) and false-deflection rate, tracked at three checkpoints T0/T1/T2, are the framework's actual “reduced annotation cost” evidence — this cannot be measured until Stage 3/4 (HITL routing) exist, so it follows directly behind that work, not in parallel.

- Calibration: cal_eval.py (ECE, reliability diagram, threshold sweep) is built and already tested end-to-end on a small live sample — will be re-run on a proper validation slice once Stage 3 has real throughput, to fit justified auto-validate/resolve thresholds before any headline accuracy number is claimed.

- Privacy adherence: closing the EC2-vs-“local infrastructure only” question (above) is a precondition for claiming this criterion met, not a separate task.

- Success criteria are pre-registered (Evaluation_Criteria.md): the accuracy claim holds if concept-level F1 at T2 meets/exceeds Clinical-T5 with non-overlapping bootstrap CIs; the effort-reduction claim holds if the T0→T2 deflection-rate trend is statistically distinguishable from flat while false-deflection rate stays within a pre-set bound.